Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 17 June 2026 |
| --- | --- |
| Team ID | N/A |
| Project Name | AeroTrade (Student: Arcot Yashashivini) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Arcot Yashashivini |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Arcot Yashashivini |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Arcot Yashashivini |
| Sprint-1 | Dashboard | USN-6 | As a trader, I can view real-time price changes and stock listings. | 3 | High | Arcot Yashashivini |
| Sprint-2 | Dashboard | USN-7 | As a trader, I can view interactive canvas sparkline history charts. | 4 | Medium | Arcot Yashashivini |
| Sprint-2 | Trading | USN-8 | As a trader, I can execute BUY/SELL orders with live cash validation. | 4 | High | Arcot Yashashivini |
| Sprint-3 | Admin | USN-9 | As an admin, I can execute CRUD operations on stock assets. | 3 | Medium | Arcot Yashashivini |
| Sprint-3 | Admin | USN-10 | As an admin, I can view platform-wide transaction audit logs. | 2 | Medium | Arcot Yashashivini |
| Sprint-4 | News | USN-11 | As a user, I can view a scrolling news ticker parsing finance RSS feeds. | 2 | Low | Arcot Yashashivini |
| Sprint-4 | Portfolio | USN-12 | As a user, I can view sector allocation SVG diagrams. | 3 | Low | Arcot Yashashivini |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 01 Jun 2026 | 06 Jun 2026 | 7 | 06 Jun 2026 |
| Sprint-2 | 8 | 6 Days | 08 Jun 2026 | 13 Jun 2026 | 8 | 13 Jun 2026 |
| Sprint-3 | 5 | 6 Days | 15 Jun 2026 | 20 Jun 2026 | 5 | 20 Jun 2026 |
| Sprint-4 | 5 | 6 Days | 22 Jun 2026 | 27 Jun 2026 | 5 | 27 Jun 2026 |

Velocity:

Velocity Calculation:
The team's average velocity is 25 story points per sprint (4 Sprints total = 25 SP). For a 6-day sprint duration, the average velocity per day is 25 / 6 = 4.16 story points completed per day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts